### Updates on IAP

### Paperless Trading Subgroup Meeting

Malaysia

|  |  |
| --- | --- |
|  | 20th Paperless Trading Subgroup Meeting**Medan, Indonesia****25 June 2013** |

|  |  |  |
| --- | --- | --- |
| ***Improvements*** | ***Description*** | ***Updates*** |
| 1. **Combined Invoice & Packing List**
 |
| * Software was developed for the completion and generation of the Combined Invoice and Packing List.
* Awareness Programmes have been done at major cities in Malaysia to distribute the software free of charge and provide overview of the initiative.
 | * It is envisage that with this distribution the project to promote the use of the newly introduced form - COMBINED INVOICE & PACKING LIST - to the general business community.
* This is in line with Malaysia’s initiative to improve the ranking in the World Bank’s Doing Business Report, which had ranked Malaysia at No. 11 for ease of doing business.
 | * The initiative was accepted well by the member of the private sector and now is in the implementation stage by the private sector.
* A seminar is to be planned to touch-base on the progress of the initiative so far, to identify difficulties faced and discuss on its way forward.
 |
| 1. **Port Klang Net**
 |
| * To be a port and trade focused community system that will encompass the needs of the various organizations that form the umbrella of Port Klang community.
* To integrate the various existing systems already in use at the Port Klang, under a community-centric exchange.
 | * Port Klang Net is mainly to assist the logistics community in Port Klang into connecting into a single window (SW) performing a total electronic collaboration and interactions between the various logistics players in the community.
* Port Klang Net aims to change in the way business is conducted in Port Klang.
 | * The project of Port Klang Net has started its pilot phase since April 2, 2012. The pilot phase has now the participation of the initial logistics players, forwarding agents, container hauliers and the depot operators. Information from the shipping agents has been traditionally transmitted to the Port Operator.
* Three modules were successfully implemented early this year, namely User Registration, Vessel Profile Registration ID and Voyage (SCN) Registrarion.
 |
| 1. **uCustoms**
 |
| * uCustoms is aimed to improve the existing system, into a more enhanced level, namely in process and procedures; technology and infrastructure; and human resource and management.
* The system will co-exist to coincide with the new delveoped ASW. The systems will complement one another.
 | * The main features of uCustoms are:
	+ Single gateway multiple channel;
	+ Easy access via single sign-on;
	+ Integrated application system;
	+ End-to-end solution;
	+ Complied with international standards; and
	+ Public key infrastructure.
 | * The Value Management Lab had been completed in December 2012 with the relevant agencies and stakeholders.
* Promotions and Awareness Programmes will be held starting from the third quarter of the year.
 |