Developing APEC Project Proposals:

Proposal Development Materials

July, 2012

To be used with:

Guidebook on APEC Projects, Edition 8

Contents:

- Model Proposals: Some Common Features….. (page 1)

- APEC Project Quality Quick Guide…... (page 2)

- Proposal Writing Guide: Question by Question Tips ….. (pages 3-12)

- Causal Model & Logical Framework Matrix, and Templates…... (pages 13-16)

Please note: The materials provided here provide a quick reference for Project Overseers (POs), forum members, APEC Secretariat staff and others interested in APEC project funding. This is a collection of resources that may assist in planning and writing a higher quality proposal. This package does not represent all guidelines, details or policies and may not be up-to-date with current guidelines. POs must follow the guidelines described in the: Guidebook on APEC Projects. Project Overseers who would like further support or information should contact your forum’s Program Director (PD). The APEC Secretariat is available to assist with questions or challenges in the proposal development process. PDs, or a member of the Project Management Unit, may be able to assist you with more tailored and specific information. Downloaded these and other resources from the APEC website: http://apec.org/Projects/Forms-and-Resources.aspx

Model Proposals: Some Common Features

Model APEC proposals display some common features, regardless of which fora it has originated in, its funding source, or proposing and co-sponsoring economies.

Generally, model proposals:

- Are written in clear language with little technical jargon. Some readers may not be familiar with the field or issue.

- Establish a strong connection between the goals of the project and APEC’s objectives. Goals are focused and targeted

- Provide a clear explanation of why the project is an on-going priority for APEC

- Provide a clear link between the goals of the project and the purpose of the project funding source, particularly for TILF and ASF proposals

- Describe the current status of a situation to establish a base line that can be used to assess the effectiveness of the project

- Have clearly described outputs, including a description of how they contribute to the project’s overall effectiveness.  “Outputs” are the goods, products and services that are a result of the project. These could include a written report, a seminar, a field guide, a piece of research etc.

- Include strategies to support the sustainability of project outcomes.  “Outcomes” are the changes that happen as a result of the project. These could include changes in the standards or policies applied in a particular sector, an ongoing cooperative arrangement to share information, an enhanced ability to undertake work or tasks etc.

- Explain the APEC “value-added”, or why APEC is best placed to carry out the project, rather than another organization

- Detail consultation and collaboration with other APEC fora and relevant external organizations on areas such as the project’s feasibility, potential impact, gender considerations, and other areas of connection to add value and reduce costs

- Explain how the project adds to work already completed and builds on previous findings and lessons learned

- Provide information on how results can be used to influence non-APEC bodies

- Present an accurate and considered budget that is compliant with APEC funding entitlements and restrictions

Designing your project

As you develop your project design, you may want to use a tool such a Causal Model Outline or a Logical Framework Matrix to map out your activities, outputs, outcomes and impacts.

- Information on the Causal Model can be found on pages 13,15

- Information on the Logical Framework Matrix can be found on pages 14, 16

APEC Project Quality Quick Guide

APEC assesses project quality using five criteria (See the Funding Criteria for all APEC-Funded Projects, available from your PD or on the APEC website). The following are questions you may ask yourself about your proposal and tips you should remember while developing your design.

| Relevance | Specifically, which of APEC’s goals, statements and strategies will the the proposed activities and outputs work to help achieve? How will the project contribute to APEC goals? How does the project support the forum’s action plan? Make your objectives SMART (Specific, Measurable, Attainable, Results-oriented and Timely) Remember: A brilliant idea alone does not make a good project! |
| --- | --- |
| Impact (Project Level) | What outputs (workshops, tools, best practices, research) etc will the project produce? Who are the immediate targeted beneficiaries and how will they benefit? Who else might benefit? Is there a plan to make this happen? How will the findings be communicated to a wider audience? Remember: Many activities and outputs may be needed to achieve a higher-level impact. Wide dissemination of findings can support and stimulate related activities. |
| Effectiveness | Is your workplan logical and clear? What is the value added for APEC? Why APEC funding? How does the proposed activity build on previous activities? Activities of other fora? Remember: The project will represent APEC, so success will advance APEC’s reputation. |
| Sustainability (Project level) | What next steps will be needed to advance the agenda? Who owns this activity? Where is its home? Is there engagement of stakeholders? Are they the right stakeholders? Are there clear methods to ensure other activities will build on output/outcomes that will continue the drive toward APEC goals? Remember: Every project needs a clear leader and a look forward. What is the PO’s plan to drive this project to success and advance the group toward achieving APEC goals? |
| Efficiency | Is this the best use of APEC money? Do the activities comply with APEC budget guidelines? Are there strategies to keep costs down? Remember: The best VALUE for APEC doesn’t always mean the lowest price. The most expensive project may not be the most impressive. |

Adapted from:

APEC Project Management Unit and Technical Assistance & Training Facility

APEC Training on Improving Project Quality

Proposal Writing Guide: Question by Question Tips

Shaded sections contain useful tips and advice, but this document is a resource only.

All projects must be developed following the: Guidebook on APEC Projects.

APEC Project Proposal

| Project title and number: | Should clearly indicate the topic of the project Must include the project number, if known |
| --- | --- |
| Source of funds (Select one): Operational Account TILF Special Account APEC Support Fund |
| Committee / WG / Sub-fora / Task-force: |  |
| Proposing APEC economy: |  |
| Co-sponsoring economies: | At least 2 confirmed co-sponsors. HRDWG must have at least 6. |
| Expected start date: |  |
| Expected completion date: | Must finish before the end of the next calendar year (i.e. Dec 2013 if applying in 2012) |
| Project summary: Describe the project in under 150 words. Your summary should include the project topic, planned activities, timing and location: (Summary must be no longer than the box provided. Cover sheet must fit on one page) | Think of this as your project’s Executive Summary where you describe only the main points of the project. Do not repeat or go into detail on aspects that are further clarified at a later point in the proposal. Write it for someone who does not have a background in this field. Be sure to cover: Topic and brief mention of why it’s important The activities your project will include Think: Who, What, When Where, Why and How. Clear mention of any event location and timing If your description is not succinct and complete, the reviewer may have trouble understanding the rest of the proposal. The Summary should "paint a picture" of your project in the mind of the reader. It should establish the context so that the rest of the proposal makes sense. |
| Summary of Proposed Budget: (USD) | APEC funding | Self-funding | Total |
|  | Must be within amount approved at Concept Note stage. | TILF project? Check self-funding requirements. | Check your math! |

Project Proponent Information and Declaration:

Include the contact details of the person who will be directly managing the project. APEC will be corresponding with this individual and they will act as the Project Proponent.

As Project Overseer and on behalf of the above said Organization, I declare that this submission was prepared in accordance with the Guidebook on APEC Projects and any ensuing project will comply with said Guidebook. Failure to do so may result in the BMC denying or revoking funding and/or project approval. I understand that any funds approved are granted on the basis of the information in the document’s budget table, in the case of any inconsistencies within the document.

Type your name here

Name of Project Overseer

Date:

Project Details

The overall proposal and budget should be 12 pages or less and: Be succinct and clear Remember that the reviewer may not be familiar with your sector, so keep your language simple The answers to questions 1-3 and 8 can be taken or adapted from the Concept Note. You may need to make adjustments, but your answers should reflect what you proposed at the Concept Note stage. If you are making any substantial changes to your Concept Note responses, you need to clearly highlight these in your proposal and explain your reasons. Endorsement: The proposal must be endorsed by the relevant forum before submission. It is not necessary to seek committee-level endorsement unless the Committee is the originating forum. A consolidated QAF must be submitted with the proposal.

SECTION A:  Relevance to APEC

[Answers to questions 1–3 may be taken or adapted from the Concept Note]

- Relevance: Why should APEC undertake this project? What problem or opportunity will the project address and why is it important? [½ page]

This response should convince the reviewer that your project is vital to the interests of APEC economies. Think of this as your problem statement. In your description of the problem or opportunity that needs to be addressed, you may include: How the problem/opportunity affects APEC economies and/or certain sectors An overview of how your outcomes will improve conditions for these economies/sectors Current status of work on the issue in APEC or in the broader international community How the project will benefit all or most APEC economies, and not just the proposing economy

- Objectives: Describe the 2-3 key objectives of the project. (e.g. to create a framework for…; help participants to...; share experiences in...; enhance understanding of...; etc.)     [¼ to ½ page]

Objectives explain what you propose to do to solve a problem or meet an opportunity that you have already researched and defined. They should mention your outputs (workshop, report, database etc) Objectives should be SMART: Specific: Objectives must be clear and unambiguous; what is expected, when, and how much? They should mention the specific outputs (goods or services you project will create). Measurable: Having objectives with measurable outputs and outcomes helps you determine if your project is successful. Milestones to indicate progress are important for monitoring the project. Attainable: Must be realistic and attainable within the bounds and lifetime of the project. Results-oriented: Objectives must help reach APEC’s goals and fit well with your forum’s priorities and work-plan. Timely: Objectives should have timelines with starting points and deadlines. Objectives should demonstrate the reason why they activities should be done now. SMART objectives for APEC projects describe what you will create (outputs) and what you hope they will achieve, and may start with phrases such as the following: To develop recommendations...To create a framework...To run a workshop where participants will be able to... To share experiences...To build interest...To measure progress…To revise strategies…To develop a tool that….To develop an action plan… Avoid objectives that are not within the limits and timeframe of the project, such as, “to bring about structural reform and the improvement of people’s living environment”. Such objectives are probably highly dependent on actions taken outside of the scope of this project. Objectives need to be directly achievable by running the project, not possible only if additional projects and initiatives take place. An objective may be to scope and consider actions taken in the future, but this can still be measured for success during the life of the project.

- Alignment:  Describe how the project will help achieve APEC’s key priorities and meets your forum’s work-plan or medium-term plan.    [less than ½ page]

How does the project and its objectives align with APEC’s current priorities and goals?: Mention specific APEC priority goals, leaders’ statements, ministerial statements, strategies, action plans, initiatives etc. Cite any connection with previous or planned activities, in any work plan approved by Leaders, Ministers, and Committees Describe the elements of your Committee/fora’s workplan that the project aligns with Relate the project to the Funding Criteria for the current year You may use a causal model to list the outputs expected and how they relate to APEC goals

- For TILF Special Account applications: Briefly describe how the project will contribute to APEC trade and investment liberalization and facilitation with reference to specific parts of the Osaka Action Agenda (Part 1, Section C and, where appropriate, Part 2).

For APEC Support Fund applications: Briefly describe how the project will support the capacity building needs of APEC developing economies, and how they will be engaged.  [¼ pg]

For TILF Applications: Answers must focus on the Osaka Action Agenda Part 1, Section C and, where appropriate, Part 2. The TILF fund Coordinator will specifically assess this question during review by the Secretariat. For ASF Applications: An explicit linkage must be made to the needs of developing economy members. This could be achieved through: explaining the demand from developing economies for this project developing member involvement in planning and executing the project explaining why developing economies are in specific need of the results of this project, and how far they have currently progressed on the issue

SECTION B:  Project Impact

- Outputs and Beneficiaries:

- Describe the outputs (e.g. workshop, tool, research paper, recommendations, etc.)

- Describe the direct project participants and users of the outputs. Explain how the project outputs will benefit them.     [½ to ¾ page]

What is the project creating? These are the outputs: the services or goods produced through the project. They might include: Events: workshops, seminars, conference (most effective events then achieve further outputs, as creating tools, drafting recommendations, agreeing on an action plan etc., as below) Tools: recommendations, a set of best practices, an analytical framework, action plans Knowledge: a research paper, survey results, an analytical report Collaboration: standards, agreements, identification of next steps, a networking opportunity Describe them and describe their benefits. Focus on benefits that are direct and occur during your project. How will they be used by participants/beneficiaries? Describe the direct beneficiaries – the people who will experience the event and use the outputs (workshop, report, research results etc.) in an immediate way. Do not focus on indirect beneficiaries who will benefit only after the project is over and only if next steps are followed. For example, only mention the general public or end consumers as beneficiaries if there are project steps involved to implement actions that will reduce prices, raise product quality etc. Be as specific as possible. Where applicable, mention the beneficiaries’ occupations, economies, industries, government departments, qualifications, APEC fora involvement etc.. Detail the specific benefits and how the beneficiaries will actually use the project’s outputs.

- Dissemination: Describe plans to disseminate results and/or outputs of the project, including:

- The number, form and content of any publications (Note: APEC will not fund website maintenance or publications that are collections of PowerPoint slides. APEC encourages electronic publication.)

- The target audience

- Any intention to sell outputs arising from this project.        		[less than ½ page]

The target audiences are those who will be directly using the disseminated results or outputs. Where applicable, mention their occupations, economies, industries, government departments etc. Publications may include reports, curricula, statistical studies or anything else that is reproduced on/as a website, CD, electronic document, hard-copy report, etc. All APEC publications must meet the relevant guidelines. APEC does not support publication of PowerPoint slides. Electronic publication is encouraged – if printed copies are necessary, justify this. As per the Guidebook on APEC Projects, APEC does not support the ongoing maintenance and upkeep of websites or databases. If you are producing a website or database, clearly explain how it will be sustained, maintained and kept up-to-date after APEC funding ends.

- Gender: What steps will the project take to ensure the participation and engagement of both men and women throughout the project? How do project objectives benefit women?   [less than ½ page]

Women’s full participation in economic activity is critical to the achievement of sustainable economic development in the region. Steps to support gender equity might include: using gender analysis to design project methodologies and inputs (e.g. surveys); including women in the planning, management, allocation of resources and implementation of a project; taking steps to ensure equitable participation by men and women; making special efforts to disseminate project results to women; and using sex-disaggregated data for project assessment. Benefits might include: increasing the involvement of women in the economy and economic institutions; integrating women into the global economy; strengthening small and medium sized enterprises; and reducing gender inequalities, including through education and training. See Appendix I of the Guidebook on APEC Projects for further information.

SECTION C:  Project Effectiveness

- Work plan: Provide a timeline of actions you will take to reach your objectives. For each, include:

- How it will be carried out and how member economies, beneficiaries and others will be involved

- Related outputs for that particular step (e.g. contract, agenda, participant list, workshop, report) 		[1-2 pages. Answers may be taken or adapted from the Concept Note]

In the order that the actions will be performed, describe each step of the project. Using a table or bullet points may be the best way to present this information. For each action, include: Details on how it will be carried out (what, who, when, where, how). Include possible dates. Details on involvement in the planning and implementation by: Various APEC economies Other APEC fora Other fora outside APEC: multilateral and regional institutions; sector specific institutions Business and industry Related outputs for that particular step. Most steps have an output of some sort, for example: a contract, a communications plan, a symposium agenda, the participant list, a workshop, a report, a piece of research etc. Possible steps (which might have sub-actions) may include: Project planning Organising project logistics Selecting participants Hiring contractors, booking venues etc. Engaging fora, businesses etc. Monitoring/evaluation (to be described in detail in Q10)

- Risks: What risks may be involved in implementing the project and how will they be managed?

[⅛ to 1 page, depending on project nature/complexity]

Risks and risk management strategies need to be described for the project as a whole, and sometimes for specific actions or stages. Common risks (and possible management strategies) include: Low interest in participation or in using results Possible risk management strategies: ongoing consultation with economies on speakers, strategies and agendas etc; clear communication and “marketing” strategy, survey of demand Duplication of work of other APEC fora or fora outside APEC Possible risk management strategies: close consultation with relevant fora; comprehensive research into similar projects; consultation with overseers of precursor projects Difficulty achieving policy change over the long-term, in target economies Possible risk management strategies: early and robust engagement of both supportive and oppositional stakeholders; appropriate selection of participants; creating tools/processes to support participants in policy change; follow-up steps to support economies. Delays or untimely preparation Possible risk management strategies: ongoing consultation, adequate visa application time; early stakeholder/contractor engagement, early adoption of agenda; strict internal deadlines Explain these strategies in detail if your risks are significant or complicated.

- Monitoring and Evaluation: What indicators will you use to know if the project is on track (monitoring) and successful in meeting its objectives (evaluation)? What information will you collect (e.g. stakeholder feedback, website hits, participant stats etc.) and how will you collect it (e.g. meetings, surveys, interviews, peer review, records review)?    [½ page]

A monitoring and evaluation plan should include: Performance indicators: measurable goals based on information collected, for example: participant statistics (number, gender, economies, level), stakeholder feedback (comments or grades on how well the project met its objectives), number of recommendations adopted, number of website hits, number of documents distributed, etc. Evaluation methods: how will you collect information to show if the project has been a success? Possible methods could include meetings, surveys, interviews, focus group discussions, observation, peer review, records or data review. In developing your plan, remember that APEC requires six-monthly monitoring reports for all active projects (due 1 February and 1 August each year). APEC also requires a completion report for all APEC funded projects.

- Linkages: Describe the involvement of other APEC fora, and relevant other organisations. Include:

- Engagement: How are you engaging other relevant fora, within and outside of APEC?

- Previous work: How does this project build on, yet avoid duplication of, previous or ongoing APEC initiatives, or those of other organisations?

- APEC’s comparative advantage: Why is APEC the best sources of funds for this project?

[¼ to 1 page. Answers may be taken or adapted from the Concept Note]

You need to describe the involvement of other APEC fora, particularly: Engagement: Who will you engage and how will you engage them? Are they involved in the planning? Will they be invited to events or will they share in project results? Previous work: Refer to specific projects or initiatives, where possible. This will take some research, possibly through your APEC committee delegates, consulting other APEC fora, or using the APEC Project Database. Your forum PD may also be able to assist. Examples of external stakeholders that might be engaged include WTO, WHO, OECD, ASEAN, ADB, trade associations, sectoral bodies, UN agencies, etc. You need to show that you are building off of this work, not duplicating. This will take some research. How can you bring these organisations into your project? Describe APEC’s comparative advantage: why this project is best undertaken by APEC, rather than by another institution or organisation. How much demonstrated interest is there from APEC economies in this project? Describe how you gauged this interest. You need to demonstrate that the project is of interest to a wide number and variety of APEC economies.

SECTION D:  Project Sustainability

- Sustainability: Describe how the project will continue to have impact after the APEC funding is finished.

- How will stakeholders and beneficiaries be supported to carry forward the results and lessons from the project?

- After project completion, what are the possible next steps to build on its outputs and outcomes? How will you try to ensure these future actions will take place? [less than 1 pg]

After project completion, what are the possible next steps to build on its outputs and outcomes? What methods or actions will you build into your project to ensure these future actions will take place? If you determine that post-implementation actions are critical to sustainability, outline these recommended next stages and describe what you will do within the span of this project proposal to help ensure these future actions are taken. It is difficult to rely only on future actions if you have not also described a clear path or a description of how to ensure they take place. For any possible next steps mentioned, it is crucial to describe the initiatives or actions that will lead to these steps, and how your project will start, support and/or track these actions (i.e. HOW these actions will come about). Cost implications must also be stated. Possible next steps may include the following: Future availability of any outputs such as reports, manuals, databases or resources (including how they will be kept up-to-date and maintained) Follow up workshop / symposium / meeting Participants returning home to train colleagues or share information in their home economies Creation of cooperative network or means of future exchange of ideas and discussion Economies adopting best practices / recommendations Expected use of results or outcomes in future projects from your fora or APEC or non-APEC fora Indications that sustainability is likely (and that the possible next steps described above will likely take place) may include: Future funds and/or partnerships that will help carry project objectives forward after project completion Future funds and/or partnerships to maintain and update project outputs such as websites, databases and resources after project completion Engagement of stakeholders: relationships developed that can carry project objectives forward Training modules and resources created and made available for wider use A highly replicable model or event with resources developed for those who wish to replicate it Participation of beneficiaries/stakeholders of appropriate levels, economies, fora, ministries, industries etc. Ability to continue with little future financial input Inclusion of a stage where participants develop an action plan for future post-project steps Follow up with beneficiaries through tracer evaluations, progress updates or other post-implementation communication Demonstrated effectiveness of previous phases of the project

- Project Overseers: Who will oversee the project—including any hiring of contractors—and drive it to success?   Please include the names and brief biographies of the PO and any other main point(s) of contact responsible for this project.      [less than ½ page]

Biographies of the main points of contact should highlight their experience in the field, as well as demonstrate their interest in acting as “champion” for this project and its goals. If you intend to directly award a contract to an organisation or individual, also provide information about your preferred contractor.

SECTION E:  Project Efficiency

- Cost Efficiency:  Highlight how the project offers APEC maximum value for money. In what ways will the project maximize the cost-efficient use of resources?    [¼ to ½ page]

Indications of efficiency may include (but are definitely not limited to): Holding seminars, workshops or symposiums on the margins of other APEC meetings or events to reduce travel, per diem and/or hosting costs A high level of self-financing from supporters contributing to labour, facilities, travel and other budget areas Disseminating project outputs electronically, rather than publishing hard copies Leveraging the results of previous APEC projects, work or findings, or those of other organizations Making efficient use of consultant or clerical hours Employing consultants with experience and a good reputation working on similar projects Using workshop/symposium participants as presenters, enhancing participatory processes Combining events into single visits to save travel costs Providing capacity and resources for participants to return to their economies and organize similar events (e.g. training the trainers), or support for implementation of outputs (e.g. for best practices or recommendations) in APEC economies Sustainability of outputs and their relevance – demonstrating that reports, websites, research etc. will be used and updated so it remains relevant in the medium to long term A strategically chosen event location that leverages local expertise and cuts travel expenses for participants or experts Obtaining quotes for contractors and services, even when not required to do so by APEC guidelines Demonstrated value of outputs or outcomes to other APEC fora Descriptions should be as explicit as possible, detailing specific organizations, economies, projects, dollar figures, locations etc., as relevant.

- Budget: Complete the budget and budget notes for the project in the template in SECTION F of this form. The budget should include calculation assumptions (e.g., unit costs) and self-funding contributions. Please consult the Guidebook on APEC Projects for eligible expenses.

The Guidebook on APEC Projects provides detailed information on APEC budget and payment matters, including those related to: Labour costs and honoraria, contracting Eligibility and entitlements for travel expenses Publication and distribution costs Project event costs, hosting costs Surveys and research expenses, equipment When developing your budget: Research! Make sure you know the costs in the host venue, check flights online etc. Make sure your calculations are clear, with units and costs clearly indicated Your budget lines should match what you have described in proposal questions 1-14, and each item should make sense when compared aside your workplan Add any assumptions in the Notes section to help PMU understand how you decided on a figure Do not adjust the budget template or add your own fields or lines. Remember that costs are on a reimbursement basis, however: you may request travel advance payments Contractors are contracted and paid directly by APEC (on a milestone basis) The PO must refer to the Guidebook in developing their project to be compliant with requirements, and facilitate easier implementation The following some expenses that are not allowable for APEC project funding. They also do not count when calculating self-funding requirements for TILF projects: Travel expenses for POs Honoraria for government or international organisation officials Simultaneous interpretation, or translation of final outputs such as reports Meals, coffee and tea breaks Promotional items and gifts (such as banners, briefcases, souvenirs, flowers) Maintenance costs for websites, databases and other on-line resources (including servers). Development costs may be funded if the PO shows how maintenance costs will be met. Conference registration fees Local transport costs, including for airport transfers, field trips, or sightseeing Simultaneous interpretation at project events Standard office equipment such as computers (including laptops), printers, and cameras In some cases, waivers may be sought for APEC to cover non-allowable expenses. Strong justification is needed. The tips here may provide some support, but you must consult the Guidebook on APEC Projects as you develop your budget.

Develop your proposal in close cooperation with your forum’s Program Director. They can help with questions and provide support in developing your project design.

SECTION F:  APEC Project Itemized Budget

The following is a quick guide only, highlighting some key guidelines.

It does not represent all APEC expense guidelines or details. Policies may have changed.

Please consult Ch. 9: APEC Project Expenses in the Guidebook on APEC Projects

| All Figures in USD | # of Units | Unit Rate | APEC Funding | Self-Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Direct Labour |
| Speaker’s honorarium (government officials ineligible) | Maximum of 6 experts per day Not more than US$1,500 per person (NOT on per day basis) Honorarium is not allowable for: government officials or international organization officials PO, contractor or others already engaged on the project |
| Translator’s fees | Translation of material for training, surveys or research is allowable only with strong justification Simultaneous interpretation requires waiver with strong justification. Translation of outputs (final reports etc) into local languages is not allowable without strong justification In most cases, any translation or interpretation costs must benefit many economies, not just the host or one economy |
| Short-term clerical fees | Tasks should be bundled and contracted to a single contractor, unless strong justification is provided for multiple contracts Details such as number of persons engaged, hours/time required, rate and tasks provided in Budget Note 1 Government institutions/employees & international organisations cannot be contracted by APEC unless exceptional circumstances Staff from the PO’s office cannot be contracted Check APEC’s contracting requirements, Ch. 12 of the Guidebook: Contracts over $20,000 have tendering requirements |
| Contractor (including Contractor’s Secretarial and Researchers’) fees |  |
| Travel (Speaker, Experts, Researchers) |
| Non-allowable: PO travel expenses |
| Per diem (incl. accommodation and “75% additional payment”) | Maximum of 6 experts / day, for days when they have a formal role Identify the meeting venue (city) Maximum allowed is 100% Current UN Per Diem Rate x No. of Official Event Days + 1 Arrival Day + One-Off 75% of the UN Per Diem Rate (E.g. 3 day event = 4.75 days, maximum) |
| Airfare | Most direct and economical flight: provide route details, if known Business class travel only if origin airport to final destination airport exceeds12 hours Non-member participation: APEC Forum must approve. Non-allowable: Expenses for preferred airlines or transit stops for non-APEC or personal reasons |
| Travel for Participants (from travel-eligible economies only. Active participants only) |
| For events in the margins of other APEC meetings: NO airfares funded if attendees are normally funded by their own economy. Per Diems may be funded for project event days. |
| Per diem (incl. accommodations and “75% additional payment”) | Per Diem rate is normally same as Speakers/Experts’ rate Up to 2 travelers from each travel-eligible economy only Local participants must reside outside venue city to qualify for Per Diem See Travel: Experts above for calculation |
| Airfare (restricted economy class) | Only economy class travel, most direct and economical flight Up to 2 travelers from each travel-eligible economy only Provide a breakdown for each economy/region |
| Other items |
| Publication/distribution of report | Provide a detailed breakdown of the costs. Compilation of presentation slides are not allowed Electronic publication is encouraged. Justify publishing of hard copies |
| Specialized equipment or materials (please describe) | Not allowed: Standard equipment such as computers, laptops, photocopiers, printers, cameras or ongoing maintenance of project equipment / materials after the project Make sure there is no duplication of costs ( e.g. is this item also covered under conference room package) |
| Photocopying | Detailed breakdown of the cost is requested Costs must be reasonable with no duplication of publication costs |
| Communications | Amount requested should be reasonable |
| Hosting (provide breakdown, e.g., room rental, stationery) | There should be no hosting cost for research-based projects No meals, tea-breaks (exception possible if hosting package is cheaper) No field trip costs without strong justification |
| Total |  |  |  |  |  |

Budget Note 1: Direct labour: Provide information for APEC-funded positions including general duties, total hours and who will be contracted, if known. (It is not acceptable to contract staff from your own organisation or government employees.)

Provide any information possible to help the reviewers understand: What duties any contracted labour will be doing How many hours they will be contracted for and how they will use those hours How they will be engaged (tender, direct contract, etc) Who they are (if known) and how they are qualified to do this work When contracting any consultants or staff, consult the Implementation section of the Guidebook on APEC Projects (Chapter 12 in Ed 8). Note that it is not acceptable to contract staff from your own organisation or government employees or employees of international organisations.

Budget Note 2: Waivers: Provide details of any requests for waivers from the normal APEC financial rules, with justifications (e.g. from tendering requirements, for advance payment, simultaneous interpretation payment) in the notes column of the budget table, or below if the waiver requires a detailed explanation.

Requests for waivers need to correspond with the budget. Any exception from APEC funding guidelines needs to be explained and justified under this section. These may include: Exceptions from contract tendering requirements Travel costs for government officials or employees of international organizations Simultaneous interpretation costs Translation costs of publications If you are seeking flexibility on APEC contracting procedures, such as direct awarding of a contract, you need to clearly describe why you want this waiver. Also address the value-added to the project of this request and how will you ensure conflict of interest will be avoided.

Causal Model Outline

The Causal Model can help you develop your project. Your project generates a chain of results, that should ultimately contribute to APEC reaching its goals. The Results Chain shows the causal sequence for an activity to achieve its desired objectives – beginning with inputs, moving through activities and outputs, and culminating in outcomes, impacts, and feedback. To help you develop your proposal, create a causal model using a template similar to the table below.

This model will help you think through the questions in the proposal, particularly those related to methodology, outputs, sustainability and relevance. You may create your own similar outline during your project design process.

(Please see page 14 for a blank Causal Model Outline template.)

Source:

APEC Technical Assistance & Training Facility

APEC Training Sessions on Improving Project Quality

Logical Framework Matrix

A Logical Framework Matrix is a management tool that can be used to improve the design of activities. It involves identifying key project elements (inputs, outputs, outcomes, impact) and their causal relationships (similar to the causal model), but also identifies the indicators, assumptions and risks that may influence success and failure. It can help with planning, executing, and evaluating your activities. You may create a matrix similar to the example below as you prepare to develop your proposal.

(Please see page 15 for a blank Logical Framework Matrix template.)

Source:

APEC Technical Assistance & Training Facility

APEC Training Sessions on Improving Project Quality

APEC Projects: Causal Model Template

| Tasks/Activities | Outputs | Outcomes | Impacts | APEC Goals |
| --- | --- | --- | --- | --- |
| Things you do | Countable things you produce | Behaviour or system changes | Measurable changes after project | Achieve APEC Goals |

APEC Projects: Logical Framework Matrix Template

| Results Chain | Indicators of Achievement (Quality, Quantity, Time) | Means of Verification | Assumptions and Risks |
| --- | --- | --- | --- |
| Goal |  |  |  |
| Impact |  |  |  |
| Outcomes |  |  |  |
| Outputs |  |  |  |

# Text boxes

Apec Activities: